## Slide 1: THE SCRUM SPRINT
product
backlog
sprint
planning
sprint
backlog
product owner
Developers
1-4 WEEK SPRINT
24 HOURS
scrum master
sprint review
sprint retro
burndown charts
Increment
Developers
Daily Scrum

## Slide 2: Scrum in a nutshell
Product Owner orders Product Backlog.
Scrum team chooses a Sprint Goal and tasks from Product Backlog to be developed during the next Sprint in Sprint Planning.
Scrum Team and stakeholders inspect the increments created (Sprint Review) and determine future adaptations for the next Sprints.
The Scrum Team review their effectiveness and quality (Sprint Retrospective) and make adjustments for the next Sprints. The process repeats.

## Slide 3
Sprint | OLEOMMYY
Particulars | To prepare a targeted sales by the Business Head for the month, Team will assess the existing stocks and balance stocks to be produced, Raw requirements will be assessed as per production & dispatch schedule based on weekly basis, production will be planned as per customer requirements, Despatches will be carried as per Marketing requirement, Review will be carried based on Target versus Achieved, Customer Complaints, Quality Issues, Non-productive issues, Raw Material quality & timely supply, productivity, Excess Production, Rejection, Employee Communication, New Idea Generation, Collective Team Efforts, Learning from each Sprint to be implemented in the next Sprint. All activities will be recorded by the Business Head & reviewed by the Management at the end of each Sprint
Start Date | 01st of Every Month
End Date | Last day of Every Month

## Slide 4: Scrum Team
scrum master
product owner
Developers
Coaches Scrum Causes removal of Impediments
Value Maximizer
Create any aspect of a usable Increment each Sprint
NOTE: The Scrum Team is limited to 10 or fewer members.

## Slide 5: SCRUM TEAM
Scrum Master | Scrum Master
Product Owner | Business Owner
Developers | Marketing Co-Ordinator Production Team Logistics Team Commercial Team PharmaTeam Quality Control Team

## Slide 6: Scrum Team
Self-managed
Internally decides who does what, when, and how.
Cross-functional
Members have all the skills necessary to create value each Sprint.
No hierarchies
It is a cohesive unit of professionals aligned to the same goals
Collective Accountability
Holding each other accountable as professionals.
NOTE: The Scrum Team is limited to 10 or fewer members.

## Slide 7: Scrum Events
Sprint - max 1 calendar month. Goal is to produce usable Increments at the end of the
Sprint.
sprint
planning
1-4 WEEK SPRINT
Max 15 minutes.
For the Developers only.
To monitor progress towards the Sprint Goal
Daily Scrum
sprint review
sprint retro
Max 8 hours (Usually shorter for shorter Sprints).
The Sprint Goal is agreed upon.
Max 4 hours (Usually shorter for shorter Sprints).
For Scrum Team and Key Stakeholders.
To review increments and determine what is next.
Max 3 hours (Usually shorter for shorter Sprints).
For the Scrum Team. Discuss improvements to effectiveness and quality.

## Slide 8: SCRUM EVENTS
Sprint | Every Month
Sprint Planning | 01st of Every Month
Daily Scrum | 15 Minutes – Daily
Sprint Review | 25th of Month
Sprint Retro | Last day of Month

## Slide 9: During the Sprint
No changes are made that would endanger the Sprint Goal
Quality goals do not decrease
Developers track progress in Daily Scrums
The Product Backlog is refined as needed
Scope may be clarified and renegotiated between the Product Owner and Developers as more is learned.
Only the Product Owner can cancel the Sprint.
1-4 WEEK SPRINT

## Slide 10: Scrum Artifacts
The Product Backlog is the single source of work undertaken by the Scrum Team. The Commitment to the Product Backlog is the Product Goal.
product
backlog
sprint
backlog
Increment
The Sprint Backlog is a set of product backlog tasks that have been
chosen to be developed during the next Sprint to meet the Sprint Goal. The Commitment to the Sprint Backlog is the Sprint Goal.
An Increment is a concrete stepping stone toward the Product Goal, by completing product backlog tasks during a Sprint.
The Commitment to the Increment is the Definition of Done.
The Definition of Done lists the agreed quality standards of increments.

## Slide 11: Scrum Artifacts
Only Ever One Product Backlog
Only One Product Goal Items estimated by Developers Continuous refinement by the Scrum Team Product Owner’s accountability.
product
backlog
sprint
backlog
Increment
A plan by and for the Developers
Updated throughout the Sprint
Developer’s accountability
Each Increment is additive to all prior Increments.
Multiple Increments may be created within a Sprint.
Should meet the Definition of Done.

## Slide 12: Definition of Done
Is a list of conditions that must be true in order to
consider Increments truly done. Defined by the Organization if available
If not, must be mutually defined by Scrum Teams.

## Slide 13: 3 Pillars of Scrum
Transparency
Inspection
Adaption
SCRUM
Transparency - Making work and outputs clear and visible
Inspection - Frequent checks on progress towards goals, to detect deviations from the path to the goal.
Adaption -Adjusting the process as soon as possible to minimize any further deviation or issues.
“Founded on Lean Thinking and
Empiricism“

## Slide 14: Courage
S
c
r
u
m
V
a
l
u
e
s
Scrum Team members have the courage to do the right thing and work on tough problems.
Focus
Everyone focuses on the work of the Sprint and
the goals of the Scrum Team.
Commitment
People personally commit to achieving the
goals of the Scrum Team.
Respect
Scrum Team members respect each other to be
capable, independent people.
Openness
The Scrum Team and its stakeholders agree to
be open about all the work and the challenges with performing the work.

## Slide 15
Characteristics
Self-organizing teams
Product progresses in a series of month-long “sprints”
Requirements are captured as items in a list of “product backlog”
No speciﬁc engineering practices prescribed
Uses generative rules to create an agile environment for delivering projects
One of the “agile processes”

## Slide 16
Product owner
Deﬁne the features of the product
Makes scope vs. schedule decisions
Responsible for achieving ﬁnancial goals of the project
Prioritize the product backlog
Adjust features and priority every sprint, as needed
Accept or reject work results

## Slide 17
Scrum Master
Responsible for enacting Scrum values and practices
Removes impediments
Coaches the team to their best possible performance
Helps improve team productivity in any way possible
Enable close cooperation across all roles and functions
Shield the team from external interference

## Slide 18
The Team
Typically 5-9 people
Cross-functional:
Members should be full-time
  May be exceptions
  Teams are self-organizing
  Ideally, no titles but rarely a possibility
Membership should change only between sprints
Members who are involved

## Slide 19
Ceremonies
Sprint planning
Daily scrum meeting
Sprint review
Sprint retrospective
Artifacts
  Product backlog
  Sprint backlog
  Increment
Scrum framework

## Slide 20
Team selects items from the product backlog they can commit to completing
Sprint backlog is created
  Tasks are identiﬁed and each is estimated (1-16 hours)
  Collaboratively, not done alone by the ScrumMaster
High-level design is considered
Sprint planning

## Slide 21
Product backlog
This is the product backlog
Business Head will prepare the Targets to be achieved during the Sprint based on Commodities with Volumes in excel file – OLEO0524 (OLEOMMYY) and share the link with view option to all team mates during the sprint planning and this will be google share only. Concerned team can view the file and carry the work based on this to achieve the Target. Any modifications to this file will be carried by the Product Owner – Business Head

## Slide 22
Individuals sign up for work of their own choosing
  Work is never assigned
Estimated work remaining is updated daily
Any team member can add, delete or change the sprint backlog
Work for the sprint emerges
If work is unclear, deﬁne a sprint backlog item with a larger amount of time and break it down later
Update work remaining as more becomes known
Managing the sprint backlog

## Slide 23
The daily scrum
Parameters
  Daily
  15-minutes
  Stand-up
Not for problem solving
  Whole world is invited
  Only team members, ScrumMaster, product owner, can talk
Helps avoid other unnecessary meetings

## Slide 24
Team presents what it accomplished during the Sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
  No slides
Whole team participates
Invite the world
The sprint review

## Slide 25
Sprint Retrospective
Periodically take a look at what is working and what is not working
Typically around Max 3 hours (Usually shorter for shorter Sprints).
Done after every sprint
Whole team participates
  ScrumMaster
  Product owner
  Team
  Possibly customers and others

## Slide 26
Start / Stop / Continue
Whole team gathers and discusses what they’d like to:
Start Doing
Stop Doing
Continue Doing
Any previous backlogs to be executed in next sprint
Any Customer Complaints
Any conflicts

## Slide 27
THANK YOU